AgentWall

Architecture V4 Proposal

From Pattern Matching to Application-Level Security Analysis

SoH Engineering

March 2026

CONFIDENTIAL

# 1. Executive Summary

This proposal describes an architectural enhancement to AgentWall that extends the current pattern-matching pipeline (L0–L8) with application-level semantic analysis. The enhancement is called the Application Security Model (ASM).

ASM is not a new system. It is a richer intermediate representation flowing through the same pipeline. The existing AgentSpec evolves from a flat list of boolean flags into a graph of typed nodes with relationships. Same layers, same rules, longer reach.

Key outcome: 6 new detection capabilities that L0–L8 structurally cannot produce, using the same rule IDs (AW-MEM-001/002/003/005), mapped to the same attack vectors, with no breaking changes to the existing codebase.

# 2. Current Architecture (V3)

## 2.1 What We Have

AgentWall v0.x is a layered checker pipeline. Each layer inspects code patterns at increasing depth and emits findings independently. 216 tests passing, 72% coverage, benchmark across 20 real-world projects (12/20 with confirmed issues, 57 CRITICAL findings).

### Pipeline Flow

L0 detector.auto_detect_framework()     → framework: str

L1 LangChainAdapter.parse()             → AgentSpec (tools[], memory_configs[])

MemoryAnalyzer.analyze(spec)          → Finding[] (AW-MEM-001–005)

ToolAnalyzer.analyze(spec)            → Finding[] (AW-TOOL-001–005)

L2 CallGraphAnalyzer.analyze(spec, l1)   → Finding[] (refined)

L3 TaintAnalyzer.analyze(spec)           → Finding[] (new)

L4 ConfigAuditor.analyze(target)         → Finding[] (new)

L5 SemgrepAnalyzer.analyze(target)       → Finding[] (new)

L6 SymbolicAnalyzer.analyze(spec)        → Finding[] (new)

L7 patcher.run_with_instrumentation()    → Finding[] (opt-in)

L8 ConfidenceScorer.apply_scores()       → Finding[] (adjusted)

### Core Data Model

AgentSpec is the central intermediate representation. Today it is flat:

| Field | Type | What It Captures |
| --- | --- | --- |
| tools | list[ToolSpec] | Tool registrations with boolean flags |
| memory_configs | list[MemoryConfig] | Vector store configs with boolean flags |
| source_files | list[Path] | Scanned file paths |
| metadata | dict | Framework metadata |

MemoryConfig carries boolean flags: has_tenant_isolation, has_metadata_filter_on_retrieval, has_metadata_on_write, sanitizes_retrieved_content, has_injection_risk. These capture what exists but not how components relate.

## 2.2 What Works Well

- L1 (AST per-file) reliably catches missing filter kwargs. 57 CRITICAL findings across 8 real-world projects.

- L2 (call graph) reduces false positives when wrapper functions apply filters cross-file.

- L3 (taint) proves whether user_id actually flows from request to filter sink.

- L4 (config) catches infrastructure misconfigs: exposed ports, allow_reset=True, hardcoded keys. 45 hits across 8 projects.

- L6 (symbolic) detects branch-conditional gaps where filter exists on some paths but not all.

- L8 (confidence) regex heuristics resolve 60%+ of ambiguous variable names without LLM calls.

## 2.3 Where It Hits the Ceiling

Every layer asks questions about individual code sites. No layer asks questions about the application as a whole.

| Question We Cannot Answer | Why |
| --- | --- |
| Does ingestion metadata schema match retrieval filter schema? | L1 checks retrieval only. Never connects to write path in another module. |
| Is the /ingest endpoint behind authentication? | L3 tracks user_id flow within a request, not auth middleware topology. |
| Is collection_name='faq' per-tenant or shared? | L1 sees scoping but cannot judge string semantics across multiple callers. |
| Does the nightly re-indexer preserve metadata? | L2 call graph does not connect cron jobs to API handlers. |
| Can user A's data reach user B's LLM context? | Requires tracing ingestion → storage → retrieval → context assembly across the full app. |

Root cause: AgentSpec is flat. It captures what exists (boolean flags) but not how components relate. There is no model of the application’s data lifecycle, trust boundaries, or component topology.

# 3. Why We Need to Change

## 3.1 The Gap: Rules vs. Detection Capability

We mapped every rule (AW-MEM-001–005, AW-TOOL-001–005) and every attack vector (35 cataloged) against what each analysis layer can actually detect. The result:

| Rule | L1–L3 Catches | What L1–L3 Misses |
| --- | --- | --- |
| AW-MEM-001 | Missing filter kwarg (the obvious case) | Filter exists but checks wrong key. Static shared collection. |
| AW-MEM-002 | Write metadata + no read filter (same file only) | Write and read in different modules. Metadata keys mismatch. |
| AW-MEM-003 | No access control on constructor | Store has auth config but unauthenticated cron job writes to it. |
| AW-MEM-005 | Raw concatenation patterns | Full retrieval-to-LLM-context path across multiple modules. |

## 3.2 The 6 Blind Spots

These are real bugs in real codebases that our current pipeline structurally cannot find:

| Blind Spot | Attack Vector | Why Current Layers Miss It |
| --- | --- | --- |
| Write-read metadata key mismatch | ATK-MEM-002 | L1 checks read side only. Never compares to write path. |
| Static shared collection used as isolation | ATK-MEM-003 | L1 sees collection_name='faq' and cannot judge it is shared. |
| Unauthenticated background worker writes to store | ATK-MEM-004 | L4 checks config. No layer maps code-level auth topology. |
| Cross-session memory hijacking | ATK-INJ-002 | Nothing detects shared conversation memory without session scoping. |
| Metadata loss in re-indexing lifecycle | ATK-MEM-002 variant | L2 call graph does not link cron/worker entry points to API handlers. |
| Unsanitized retrieval-to-LLM-context assembly | ATK-INJ-001 | L1 pattern-matches but does not trace the full data flow path. |

Evidence: The write-read mismatch in Langchain-Chatchat (37K stars) is confirmed. kb_name is used as collection scoping but user_id is never written as metadata — the filter on retrieval checks a field that does not exist at ingestion time. L1 passes this because the filter kwarg exists.

## 3.3 Why Not Just Improve L1–L3?

Because the limitation is structural, not implementational. L1 operates per-file. L2 connects functions. L3 tracks single variables. None of them build a model of the application. The questions in Section 2.3 require comparing components that are architecturally related but have no direct code-level connection (ingestion endpoint vs. retrieval endpoint, API handler vs. cron job).

No amount of improvement to per-file pattern matching or single-variable taint tracking will answer "does the write path metadata schema match the read path filter schema across the entire codebase." That requires a different kind of analysis: build the model first, then query it.

# 4. The Proposal: Application Security Model (ASM)

## 4.1 Core Idea

Replace the flat boolean AgentSpec with a graph of typed nodes and edges that represents the application’s data lifecycle. Then express security properties as graph queries instead of pattern matches.

V3:  AST  →  flat AgentSpec (booleans)  →  pattern checkers  →  findings

V4:  AST  →  rich AgentSpec (graph)     →  graph queries     →  findings

Same pipeline. Same rules. Same layers. The data model that flows through the pipeline carries enough structural information to answer application-level questions.

## 4.2 New Data Model

AgentSpec gains an optional asm field. Existing fields are unchanged for backward compatibility:

class AgentSpec(BaseModel):

framework: str                          # unchanged

source_files: list[Path]                # unchanged

tools: list[ToolSpec]                   # unchanged

memory_configs: list[MemoryConfig]      # unchanged

metadata: dict                          # unchanged

asm: ApplicationModel | None = None     # NEW

The ApplicationModel is a directed graph with 6 node types:

| Node Type | What It Represents | Key Attributes |
| --- | --- | --- |
| EntryPoint | HTTP route, cron job, CLI command, background worker | kind, auth state, user_id_source |
| WriteOp | Call to add_documents, add_texts, upsert | store_id, metadata_keys written |
| Store | Vector store instance (Chroma, FAISS, PGVector...) | backend, collection_name, is_static |
| ReadOp | Call to similarity_search, as_retriever | store_id, filter_keys, has_filter |
| ContextSink | Where retrieved data ends up (LLM prompt, API response) | kind, sanitized |
| AuthBoundary | Authentication enforcement point (Depends, middleware) | mechanism, extracts_user_id |

Every node carries provenance (file:line:col), confidence (CONFIRMED / INFERRED / UNKNOWN), and domain-specific attributes. Edges connect nodes: triggers, writes_to, reads_from, guarded_by, assembles_into.

## 4.3 Confidence and Severity Discipline

Every node and edge has a three-valued confidence level. This is the single most important design decision — it prevents severity inflation.

| Confidence | Meaning | Example |
| --- | --- | --- |
| CONFIRMED | Statically proven. Value is known. | filter={'user_id': uid} → filter key is 'user_id' |
| INFERRED | Derived from structure. High probability. | Function called from a route with Depends() |
| UNKNOWN | Dynamic value, third-party code, metaprogramming. | collection_name = os.getenv('COLL') |

| Proof Strength | When | Max Severity Allowed |
| --- | --- | --- |
| Confirmed | All path nodes/edges are CONFIRMED | CRITICAL |
| Possible | At least one INFERRED node/edge | HIGH |
| Uncertain | At least one UNKNOWN node/edge | MEDIUM (flagged for L7/L8) |

CRITICAL only for confirmed cross-tenant paths. UNCERTAIN findings cap at MEDIUM and are flagged as candidates for runtime (L7) or LLM (L8) confirmation. This preserves the severity discipline invariant.

## 4.4 The 5 Graph Queries

Security properties expressed as graph traversals. Each query maps to an existing rule ID:

| Query | What It Detects | Rule ID | Proof |
| --- | --- | --- | --- |
| Q1 | Unauthenticated entry point writes to vector store | AW-MEM-003 | EntryPoint(auth=unauth) → WriteOp → Store |
| Q2 | Write metadata keys do not match read filter keys | AW-MEM-002 | WriteOp(keys={source}) vs ReadOp(keys={user_id}) |
| Q3 | Static shared collection with no per-query filter | AW-MEM-001 | Store(static name) ← multiple writers, unfiltered reads |
| Q4 | Cross-tenant reachable path (full lifecycle proof) | AW-MEM-001 | EntryPoint → Write(no uid) → Store → Read(no filter) → Sink |
| Q5 | Unsanitized retrieval assembled into LLM context | AW-MEM-005 | ReadOp → ContextSink(sanitized=false) |

Every finding includes a path witness — the complete node chain from entry point to violation, with per-hop confidence and source location.

# 5. Concrete Changes to the Codebase

## 5.1 Files That Change (Additive Only)

| File | Change | Risk |
| --- | --- | --- |
| models.py | Add ASM dataclasses (EntryPoint, WriteOp, Store, ReadOp, ContextSink, Edge, ApplicationModel). Add optional evidence_path + proof_strength to Finding. | Low — additive fields |
| scanner.py | Add one call: ASMAnalyzer.analyze(spec.asm) after L6, before L7. ~10 lines. | Low — one new analyzer in sequence |
| adapters/langchain.py | Extend _FileVisitor to emit ASM nodes alongside existing boolean flags. Extend parse() to run EdgeLinker and build ApplicationModel. | Medium — extends hot path |
| _dedup_findings() in scanner.py | Handle ASM findings overlapping with L1 findings on same rule + location. | Medium — dedup logic needs testing |

## 5.2 New Files

| New File | Purpose | Effort |
| --- | --- | --- |
| analyzers/asm.py | ASM query analyzer: Q1–Q5 graph traversals | Medium |
| extractors/__init__.py | New directory for ASM extraction modules | Trivial |
| extractors/entry_points.py | FastAPI/Flask/Celery route + decorator detection | Medium |
| extractors/context_sinks.py | Return value tracking from retrieval to LLM prompt assembly | Medium |
| extractors/edge_linker.py | Variable aliasing + call graph integration → graph edges | High (most error-prone) |
| tests/test_asm.py | ASM query tests | Medium |
| tests/test_extractors.py | Extraction unit tests | Medium |
| tests/fixtures/asm_*/ | 4 new fixture directories (write-read mismatch, unauth write, shared collection, lifecycle) | Medium |

## 5.3 What Does NOT Change

- MemoryAnalyzer (L1) — still catches the basic case (no filter kwarg)

- ToolAnalyzer (L1) — tool rules do not benefit from application modeling

- CallGraphAnalyzer (L2) — still refines L1. ASM reuses its call graph for edge linking.

- TaintAnalyzer (L3) — still tracks user_id flow. ASM reuses taint data for confidence.

- ConfigAuditor (L4) — config checks are orthogonal to code-level analysis.

- SemgrepAnalyzer (L5), SymbolicAnalyzer (L6) — unchanged.

- ConfidenceScorer (L8) — scores all findings including ASM findings.

- All reporters (terminal, json, sarif, agent-json, patch) — minimal change: add optional evidence_path field.

- All CLI flags (--fast, --layers, --dynamic, --llm-assist) — unchanged.

- All 216 existing tests — must pass with zero regressions.

## 5.4 Extraction: What the Adapter Already Detects

~60% of what ASM needs is already being detected by the LangChain adapter and collapsed into boolean flags. V4 preserves the original structure instead of discarding it:

| Pattern Already Detected | V3 Output (boolean) | V4 Adds (structured) |
| --- | --- | --- |
| Chroma(collection_name=...) | MemoryConfig(backend='chroma') | Store node + collection_name + is_static |
| vs.add_documents(metadata={...}) | has_metadata_on_write = True | WriteOp node + metadata_keys extracted |
| vs.similarity_search(filter={...}) | has_metadata_filter_on_retrieval = True | ReadOp node + filter_keys extracted |
| @app.post('/upload') | Not extracted | EntryPoint node + route + method |
| Depends(get_current_user) | Not extracted | EntryPoint.auth = 'authenticated' |
| '\n'.join(docs) into prompt | sanitizes_retrieved_content = False | ContextSink node + sanitized = False |

# 6. Rollout Plan

## Phase A: Shadow Mode

- Build ASM extraction and queries.

- Run ASM alongside existing pipeline but do not include ASM findings in output.

- Log ASM findings internally. Compare against L1–L3 on benchmark suite.

- Metric: How many true positives does ASM find that L1–L3 miss?

- CLI flag: --asm-shadow (internal debug flag).

## Phase B: Additive Mode

- ASM findings included in output alongside L1–L3 findings.

- Dedup logic active — ASM findings with stronger proof replace L1 findings.

- Existing 216 tests must pass unchanged. New fixtures validate ASM-specific detections.

- ASM runs by default. --fast skips ASM (L0–L2 only).

## Phase C: Primary Mode

- For memory isolation rules (AW-MEM-001/002/003), ASM becomes primary detector.

- L1 memory checks become fallback — only fire if ASM extraction fails.

- Tool rules (AW-TOOL-*) unchanged — L1 remains primary.

- Config rules unchanged — L4 remains primary.

## Dedup Strategy

When ASM and L1 both fire on the same rule + location:

- ASM has confirmed path + L1 has no path → keep ASM, drop L1.

- ASM has uncertain path + L1 has clean detection → keep L1, drop ASM.

- Both fire on different locations → keep both.

# 7. Success Criteria

| Metric | Target | Validation Method |
| --- | --- | --- |
| New true positives | ≥ 3 findings on real-world repos that L1–L3 cannot produce | Benchmark suite comparison |
| False positives on safe fixture | 0 | langchain_safe fixture |
| Regressions on existing tests | 0 out of 216 | CI pipeline |
| ASM extraction overhead (50K LOC) | < 5 seconds | Benchmark timing |
| ASM query execution (5 queries) | < 1 second | Benchmark timing |
| Path witness coverage | ≥ 80% of ASM findings include evidence path | Report inspection |
| Severity discipline | UNCERTAIN findings never emit CRITICAL | Unit test assertion |

# 8. Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Incorrect entity linking | High-confidence wrong findings | Confidence propagation: every edge carries confidence. Wrong links get INFERRED or UNKNOWN, capping severity. |
| Graph construction too slow | Scan time exceeds 90s budget | Incremental caching keyed by file content hashes. --fast skips ASM entirely. |
| Framework API drift | Extractors break on new LangChain versions | Same adapter pattern as V3. Version-aware normalization. Fail-safe: if extraction fails, fall back to L1–L3. |
| Noise from UNKNOWN nodes | Too many MEDIUM findings that are not actionable | UNKNOWN nodes produce suggestions, not findings. Only emit if there is a confirmed partial path. |
| Scope creep during implementation | ASM absorbs more than planned | Strict MVP: FastAPI + LangChain, 5 node types, 5 queries. Ship and validate before expanding. |

# 9. Explicit Non-Goals

- Multi-framework extractors (CrewAI, AutoGen) — validate ASM on one stack first.

- User-extensible query language — hardcoded Q1–Q5 for now.

- Graph visualization export — nice-to-have, not needed for detection.

- Agent topology for multi-agent systems — requires multi-framework support.

- Runtime behavior confirmation — that is L7’s job, not ASM’s.

# 10. Implementation Sequence

| Step | What | Depends On | Effort |
| --- | --- | --- | --- |
| 1 | Define IR data model in models.py | Nothing | Low |
| 2 | FastAPI EntryPoint extractor | Step 1 | Medium |
| 3 | LangChain Write/Read extractors (extend adapter) | Step 1 | Medium |
| 4 | Chroma/FAISS Store extractor (extend adapter) | Step 1 | Low |
| 5 | Context Sink extractor | Step 1 | Medium |
| 6 | Auth boundary extractor | Step 1 | Medium |
| 7 | Edge linker (variable aliasing + call graph) | Steps 2–6 + L2 | High |
| 8 | ASM query engine (Q1–Q5) | Step 7 | Medium |
| 9 | Path witness formatter + Finding integration | Step 8 | Low |
| 10 | scanner.py integration + dedup | Step 9 | Low |
| 11 | Test fixtures + validation suite | Steps 8–10 | Medium |

End of Proposal